Tier 1 Plan for PACES 837 Void/Replace

1. Scope

- Only Tier1: handle voids/replacements within a fixed recent-time window (X).

- Preserve “as-is” behavior for recent encounters.

- Keep duplicate detection against active/existing EDSODS data.

- Reduce operational DB size by archiving data older than X.

2. Recommended X

- Recommend X = 90 days as the starting Tier1 window.

- Justification:

  - Most void/replacement activity is usually concentrated in the first 1-3 months.

  - A 90-day window balances operational performance with business need for recent corrections.

  - Make it configurable so the window can tighten to 60 days or expand to 120 days after usage analysis.

3. AWS Tier1 Architecture

- Operational database:

  - Use Amazon RDS for SQL Server for the active PACES transactional schema.

  - Keep only records for the last X days in the primary operational database.

- Integration/application layer:

  - Continue current .NET logic where practical, but run in AWS on Windows-based compute:

    - AWS ECS/Fargate Windows containers, or

    - EC2 Windows instances if needed for legacy .NET Framework compatibility.

- Duplicate/validation logic:

  - Keep Tier1 duplicate detection in the active operational DB or application service.

  - Compare incoming encounter data against:

    - current operational data within the X window

    - EDSODS reference data that is replicated into the Tier1 environment

4. Data movement and retention

- Active retention policy:

  - Keep only Tier1 data in the live operational SQL Server store.

  - Move records older than X to archive storage.

- Archival destination:

  - Use Amazon S3 + AWS Glue/Athena for long-term archive or a separate RDS/archive database if queryable archive is required.

- Migration/replication:

  - Use AWS DMS or SQL Server native tooling to migrate and sync active data into RDS and archive store.

5. Execution steps

- Define the exact Tier1 dataset:

  - identify encounter tables, status/void metadata, submission history, and duplicate keys

- Implement active retention cutoff:

  - build a pipeline that archives records older than X

  - verify no Tier1 process depends on older archived records

- Deploy Tier1 operational DB in AWS:

  - Amazon RDS SQL Server for active data

  - Keep EDSODS reference data available in Tier1 for duplicate checks

- Move application/integration:

  - host the .NET Framework business logic in AWS Windows-based compute

  - preserve BizTalk-like submission/void workflow using AWS messaging or Windows containers

- Validate Tier1 behavior:

  - test void/replace flows within the X window

  - confirm duplicate detection matches current on-prem results

  - measure performance and DB size reduction

6. Monitoring and tuning

- Track:

  - number of void/replace requests in Tier1

  - percentage of corrections that occur inside vs outside X

  - performance of duplicate checks

- Adjust:

  - if most activity is within 30-60 days, tighten X

  - if significant business needs require more history in Tier1, expand to 120 days