Tier 1 Plan for PACES 837 Void/Replace

1. Scope

- Only Tier1: handle voids/replacements within a fixed recent-time window (X).

- Preserve “as-is” behavior for recent encounters.

- Keep duplicate detection against active/existing EDS/ODS data.

- Reduce operational DB size by archiving data older than X.

2. Recommended X

- Recommend X = 90 days as the starting Tier1 window.

- Justification:

  - Most void/replace activity occurs within the first 90 days.

  - Keeps active dataset small for faster duplicate checks and transaction performance.

  - Provides a good balance between operational responsiveness and archival cost.

  - Make X configurable so it can move to 60 or 120 days after usage review.

3. AWS Tier1 Architecture

- Operational database:

  - Amazon RDS for SQL Server as the primary Tier1 transactional store.

  - Use Multi-AZ and provisioned IOPS for availability and consistent performance.

  - If moving away from SQL Server later, plan for Amazon Aurora PostgreSQL or Amazon RDS PostgreSQL.

- Integration/application layer:

  - Host the .NET Framework application on AWS EC2 Windows instances or Windows containers on AWS ECS/Fargate.

  - Use an AWS Application Load Balancer for incoming requests.

  - For legacy BizTalk-like workflows, use Amazon SQS queues and SNS topics to decouple processing.

- Duplicate/validation logic:

  - Keep duplicate detection in the Tier1 application or stored procedure layer.

  - Check incoming encounter data against:

    - Active Tier1 RDS records within X days

    - Replicated EDS/ODS reference dataset in RDS or a read replica

  - Use deterministic keys/hashes and indexes for fast matching.

- Zero/minimal downtime approach:

  - Use Amazon RDS automated backups and snapshots for DB recovery.

  - Use AWS DMS for near-real-time replication during cutover.

  - Use rolling updates for app servers and blue/green deployment for the .NET app.

  - Keep archive retrieval separate from Tier1 active traffic to avoid impacting live processing.

4. Data movement and retention

- Active retention policy:

  - Keep only encounters and related void/replace records for X days in RDS.

  - Older records are considered Tier2/archive and moved off the active database.

- Archival destination:

  - Store historical data in Amazon S3 as Parquet files.

  - Partition by encounter date: s3://<bucket>/year=YYYY/month=MM/day=DD/

  - Use AWS Glue Data Catalog for schema discovery and AWS Athena for query access.

- Migration/replication:

  - Use AWS DMS or SQL Server native replication to migrate active tables to RDS with minimal downtime.

  - Use DMS CDC for ongoing sync while testing and cutover.

  - Use AWS Glue or a custom ETL job to move older-than-X rows from RDS to S3.

- How to store:

  - Active Tier1 data in RDS SQL Server.

  - Archived historical data in S3 parquet for compact storage and fast analytics.

  - Reference/duplicate data snapshots in RDS or read replica for quick lookup.

- How to retrieve:

  - Live Tier1 retrieval from RDS using indexed queries and duplicate lookup tables.

  - Archived retrieval from Athena/S3 for manual review or Tier2 support.

  - Use AWS Glue crawler to keep partitions updated so queries run immediately.

  - Optionally use Amazon Redshift Spectrum or Athena views for joined archive queries.

5. Execution steps

- Define the exact Tier1 dataset:

  - Identify encounter tables, void/replace metadata, submitter metadata, and duplicate keys.

  - Identify dependent tables that must remain online for Tier1.

- Implement active retention cutoff:

  - Add logic to keep only EncounterDate >= now() - X days in Tier1.

  - Build a daily archive job that selects older rows for S3.

  - Validate before delete, and keep a 7-day staging grace window.

- Deploy Tier1 operational DB in AWS:

  - Provision Amazon RDS for SQL Server with Multi-AZ and encryption.

  - Create the Tier1 schema, indexes, and duplicate lookup tables.

  - Use RDS Proxy if there are many concurrent connections or pooling needs.

- Move application/integration:

  - Deploy the .NET app on EC2 Windows or ECS Windows containers.

  - Connect to RDS and use SQS for async submission/processing.

  - Implement duplicate/validation logic in the app or a stored proc.

  - If possible, add caching for repeated lookups using Amazon ElastiCache Redis.

- Validate Tier1 behavior:

  - Run end-to-end tests for voids, replacements, and duplicate detection within X.

  - Compare results with on-prem behavior.

  - Ensure older-than-X submissions are rejected or sent to Tier2.

  - Monitor DB usage and ensure no query performance degradation.

- Cutover and retrieval:

  - Use DMS CDC to keep on-prem and AWS databases in sync during migration.

  - Switch traffic to AWS once parity is confirmed.

  - Use blue/green or canary deployment to minimize downtime.

6. Monitoring and tuning

- Track:

  - Tier1 request volume and success rate.

  - Percentage of records processed in Tier1 vs Tier2.

  - RDS CPU, IOPS, storage usage.

  - Duplicate check latency.

  - Archive job duration and S3 write success.

- Adjust:

  - Tune X window if too many submissions are falling into Tier2 or Tier1 is too large.

  - Add cache for hot duplicate keys or read-heavy reference data.

  - Use RDS Proxy for connection management if backend concurrency is high.

  - Tune indexes and partitioning to keep query latency low.

7. Risks and mitigation

- Risk: SQL Server dependency and future database change

  - Mitigation:

    - Design schema so it can be moved to PostgreSQL/Aurora later.

    - Keep database access via service layer, not direct queries from many systems.

    - Use AWS DMS or schema conversion tools to migrate from SQL Server to PostgreSQL/Aurora when needed.

- Risk: AWS service lock-in or moving from RDS

  - Mitigation:

    - Use standard SQL and avoid proprietary features where possible.

    - Keep backup export and schema documentation current.

    - Build a migration plan to Aurora or PostgreSQL if the platform changes.

- Risk: Concurrency issues from many app or API calls

  - Mitigation:

    - Use Amazon RDS Provisioned IOPS and right-sized instance class.

    - Use RDS Proxy for connection pooling and to protect the database from connection storms.

    - Offload repeated reads to ElastiCache Redis or a read replica.

- Risk: Duplicate check performance

  - Mitigation:

    - Use indexed duplicate lookup columns and precomputed hash keys.

    - Keep Tier1 data small by using the X-day window.

    - Cache recent duplicate keys in Redis for read-heavy validation.

- Risk: Archive retrieval impacts Tier1

  - Mitigation:

    - Separate Tier1 active DB from archive storage.

    - Use Athena/S3 for archive queries instead of querying the operational database.

    - Keep archive retrieval workflows isolated from live processing APIs.

- Risk: Zero downtime migration

  - Mitigation:

    - Use AWS DMS CDC to replicate live changes during migration.

    - Do a final cutover after verifying sync.

    - Use blue/green deployment for app updates and database endpoint switching.

8. Simple end-to-end summary

- Ingest Tier1 request into AWS application layer.

- Validate within X days and check duplicate keys.

- Store active encounters in RDS SQL Server.

- Archive older records to S3 Parquet daily.

- Use Athena/Glue to retrieve archive data.

- Keep Tier1 active data small for performance.

- Use RDS Proxy and ElastiCache if concurrency grows.

- Keep the whole path resilient with AWS monitoring, backups, and graceful cutover.